06/23/10
Development strategy for IBMlib

This document contains an overview of the next steps for IBMlib, as result of the discussions between Mark and Asbjørn in 2009/2010. Dates (if any) refer to the date Asbjørn recorded the issue
Colors refer to current status: green = done. Yellow = in progress. Red = waiting

Emission box (autumn2009 + 08.mar.2010)
- provide arbitrary initialization data after space-time part of an emission box
- mixed type reading via input parser is now possible
- dry release: fixed - now wet check
- generalized temporal release distribution: leave this one to you, Mark

New classes

type spatial_attributes:	all generic (non-biological) spatial issues. Exported by	particle_tracking.f
type state_attributes:	all particle issues that do not belong to spatial_attributes
(mainly biology). Exported by particle_state.f
type particle:	light class that mixes state_attributes and spatial_attributes. Exported	by new particles.f
type particle_ensemble:	allow multiple contemporary ensembles, replacing the previous
singleton particle stack. Exported by new particles.f
change
   subroutine init_state_attributes(state_stack, space_stack, time_dir, nstart, npar,initdata,emitboxID)
into
   subroutine init_state_attributes(state, space, time_dir, initdata, emitboxID)

Coastal reshuffling problem (autumn2009)
Should be elegantly fixed with coast_line_intersection in physical_fields. The functions (coast_line_intersection, is_wet, is_land) now allows a consistent definition of a coastline geometry in gridded data. Check whether the root of the problem is solved (Aug 25 2010)?

Flexible boundary conditions:
- reflective/sticky BC can be set at state initialization for all boundaries (coast/domain/bottom/surface)
- delete_tracers should not delete particles crossing boundaries (jan 2009): there is no delete_tracers anymore - it is the responsibility of update_state to handle particles that has set a boundary violation flag
Package setup (autumn2009)
goal: out-of-the-box build experience
- develop protocol for configuring a project/interface assembbly/interface implementation
- polish makefile
- stable release (Phoenix)
- write manual (design concepts/installation/interfaces/API/FAQ/tutorial)
- code autodoc:
- which package?
- mark/classify in-code doc
- add entry to makefile: "make autodoc"
- move Phoenix to subversion
- transfer functionality of old IBMlib to Phoenix incl. biomodules + physical interfaces. Mark: I presume you want to do this for herring/NORWECOM/BWstuff at some point

Output:
- simple generic output handler (MPA, Aug 23 2010)
- NetCDF proxy variables that can hold metadata and units and output format information (MPA, Aug 23 2010)

Interfaces:
- POLCOMS-ERSEM physical interface
- SUNFISH physical interface
- Letcher generic bioenergetics particle state interface
- Port DMI interface
- ECOSMO interface
- Port NORWECOM/NA interfaces
- Port herring

Kristins weight dynamics: to spatial_attributes class (08.mar.2010)
- Kristins weight dynamics will be handled by the spatial_attributes class (it should not be mixed with biology)
- latest feedbacks from Uffe still indicated fundamental technical problems in the alternative backtracking scheme - wait to hear news from Uffe.
- consider whether we should have something like real(KIND=POS_PRECISION) for position variables (cm motion problem)

Vertical aggregation problem: should be solved with the grid free implementation

sunrise/sunset:
- polar problem (transition to all light/all dark) (17.sep.2009)
- integrate sunrise/sunset into time_tools
- POSIX bug for time points before 1960 (15.Jul.2009)

Package robustness
- basic test suite that can be invoke from make like "make test"
- well mixed condition under std forward random walk
- check portability to other compilers/platforms/OS

Outreach
- license decision (GPL/CCL/... ?)
- open source commitment: let's set a some milestones and a target date
- setup a web page
- peer-reviewed publication of IBMlib package that can be used as reference for further work
- maybe some workshop
- define some suitable student projects

 Long term goals
- parallelization: we should be able to cover alternative parallelization axes (list_number/space/species/...)
- true multiple state classes (beyond mutable state classes: this requires dealing with the strongly typed heritance problem in F90 maybe a template/preprocsssing construction as in input_parser)

Misc
- check w sign in DMI physical interface
- segregate our the generic parts of physical_fields in the new interface (08.mar.2010)
- extend random_numbers: normal variate + Mersenne + option to lock seed in generator

standard writers (we should define a standard output format, e.g. trajectory file)